## Slide 1
“We’re here to serve only the best products for you”
Warung Kita App
E-Commerce
Sprint 2 Review
By : Pentagon Team
Notes: Source
https://gumroad.com/l/macbook-pro-mockups?source=post_page---------------------------
https://www.freepik.com/free-vector/nothern-lights-background_4666677.htm
https://dribbble.com/shots/3848433-iPhone-X-Flat-Mockup-Free
https://unsplash.com/photos/mpN7xjKQ_Ns

## Slide 2: Our Team
Lead Assist
M. Rasyid
BE Programmer
Rendra P.
BE Programmer
Yohanes C.
BE Programmer
Anik J.
Tech Lead
Bayu Indra
{Pentagon}

## Slide 3: Sprint 2 Planning
Complete Unfinish Sprint 1
Fungsi Total Dalam Keranjang
User Open Shop
Dokumentasi
Otomatis Update Stok Product Jika Ada Order
To Do List On Sprint 2
Subtotal Function In Order Product
Testing End Point
Soft Delete User
Token Verification For Login User
Upload File Foto Product And Jasper Report
User Open Shop
Deploy To Heroku
Front End (HTML)
Optimize Response DTO
Clean Code
Documentation

## Slide 4: Done & Unfinished
Sprint 2 Status
Subtotal Function In Order Product ( Done )
Testing End Point ( Done )
Soft Delete User ( Done )
Token Verification For Login User ( Done )
Upload File Foto Product And Jasper Report ( Done )
User Open Shop ( Done )
Deploy To Heroku ( Done )
Front End (HTML) ( Done )
Optimize Response DTO ( Done )
Clean Code ( Done )
Documentation ( On Process )

## Slide 5
Warung Kita HTML View
Our main page, showing what product in our market that user can buy
Home Page
02
Register Page
Register page for new user
Seller Page
User can upload their product and sell to market
01
03

## Slide 6: Home Page

## Slide 7: Seller Page

## Slide 8: Tech. & Tools We Use To Build This App.

## Slide 9
Demo API
RUN

## Slide 10
Thankyou